## Slide 1: System Planning, Feasibility study & Cost-Benefit Analysis
System Analysis and design
chapter: Ii

## Slide 2: 2.1 Planning
The planning activity is a set of management and technical practices that enable the software team to define a road map as it travels toward its strategic goal and tactical objectives.
how a software project will evolve.
Easy way to determine what unforeseen technical problems(future problems about features,techniques).
What business issues will change.
Good software team must plan its approach

## Slide 3: 2.1 Dimensions of planning
Software manager is responsible for planning and scheduling project development. They manage the work to ensure that it is completed to the required standard.
The project planning must incorporate the major issues like size & cost , project monitoring, personnel selection evaluation & risk management. To plan a successful software project, we must understand:
Staff
Features
Quality
Schedule
Cost

## Slide 4: 2.1 Dimensions of planning

## Slide 5: 2.1 Dimensions of planning
In order to make Plan of a Software Project(first step of Software Development Project Cycle)
cost, features of final Software Product, Quality of Final Product.
How long it will take to make Software Product?(Time),
How many Programmers/Developers/other (staff)
for s/w project all of these factors need to be considered.
cost, features, quality, schedule and staff are considered Five Dimensions of a Software Project.

## Slide 6: 2.1 Dimensions of planning
Each of these dimension of Software Project can further have three attributes – Driver, Constraint, Degree of Freedom.
Driver – Reason why something should be done?
Constraints – Resource Restrictions for project
Degree of Freedom – How much flexibility is there?

## Slide 7: 2.1 Dimensions of planning
Dimension | Driver | Constraint | Degree of Freedom
Cost |  |  | 20% Overrun Acceptable(more than expected cost)
Features |  |  | 60–90% of priority 1 features must be in release 1.0
Quality |  |  | version 1.0 can contain up to five known major defects(Bugs)
Schedule | version 1.0 must be delivered within 4 months |  | 
Staff |  | 10 People | 

## Slide 8: 2.1 Dimensions of planning
we can use the five-dimension model to renegotiate when the world changes or conditions.
If new requirements come along that simply must be included, the only parameters that can change are quality, cost, or schedule.
when project managers react to unexpected changes in any of these five dimensions then, Customers and managers have to understand the impact of such changes on the other project dimensions so they can make the right decisions.

## Slide 9: 2.1 Dimensions of planning
Principles to be followed while planning :
Principle 1. Understand the scope of the project.
It is impossible to use a road map if you don’t know where you’re going. Scope provides the destination to the software team.
Principle 2. Involve stakeholders in the planning activity.
Stakeholders define priorities and establish project constraints. To accommodate these realities,software engineers must often negotiate order of delivery, time
lines, and other project-related issues.

## Slide 10: 2.1 Dimensions of planning
Principle 3. Recognize that planning is iterative
A project plan is never engraved in stone. As work begins, it is very likely that things will change.
As a consequence, the plan must be adjusted to accommodate these changes.
In addition, iterative, incremental process models indicates re-planning after the delivery of each software increment based on feedback received from users.

## Slide 11: 2.1 Dimensions of planning
Principle 4. Estimate based on what you know
The intent of estimation is to provide
- an indication of effort, cost, and task duration, based on the team’s current understanding of the work to be done. If information is vague or unreliable, estimates will be equally unreliable.
Principle 5. Consider risk as you define the plan.
- If you have identified risks that have high impact and high probability, contingency planning is necessary
- the project plan (including the schedule) should be adjusted to accommodate the likelihood that one or more of these risks will occur.

## Slide 12: 2.1 Dimensions of planning
Principle 6. Be realistic.
People don’t work 100 percent of every day. Noise always enters into any human communication. Omissions and ambiguity are facts of life. Change will occur. Even the best software engineers make mistakes. These and other realities should be considered as a project plan is established.
Principle 7. Adjust granularity as you define the plan
Granularity refers to the level of detail that is introduced as a project plan is developed.

## Slide 13: 2.1 Dimensions of planning
Principle 8. Define how you intend to ensure quality.
The plan should identify how the software team intends to ensure quality. If technical reviews are to be conducted, they should be scheduled. If pair programming
Principle 9. Describe how you intend to accommodate change.
Even the best planning can be obviated by uncontrolled change you should identify how changes are to be accommodated as software engineering work proceeds.

## Slide 14: 2.1 Dimensions of planning
Principle 10. Track the plan frequently and make adjustments as required.
Software projects fall behind schedule one day at a time. Therefore, it makes sense to track progress on a daily basis, looking for problem areas and situations
- When slippage is encountered, the plan is adjusted accordingly.
- To be most effective, everyone on the software team should participate in the
planning activity

## Slide 15: 2.2 Initial Investigation : Determining User’s Requirements & Analysis
Initial Investigation is known as identification of need. This is a user’s request to change, improve or enhance an existing system.
The objective is to determine whether the request is valid or feasible. The user request identifies the need for change and authorizes the initial investigation.
Initial investigation have following steps:
Problem Definition
Background Analysis
Fact finding
Fact Analysis
Determination of Feasibility

## Slide 16: 2.2 Initial Investigation
User’s Request Form
User assigned title of work requested.
Nature of work requested (problem definition)
Date request was submitted
Date job should be completed
Purpose of job requested
I/O description
Requester’s signature title, department, and phone number.
Signature, title and department of person approving the request

## Slide 17: 2.2 Initial Investigation
Needs Identification
• The success of a system depends largely on how accurately a problem is defined, thoroughly investigated and properly carried out through the choice of solution.
• It is concerned with what the user needs rather than what he/she wants

## Slide 18: 2.2 Initial Investigation
Determining the User’s Information Requirements
It is difficult to determine user requirements because of the following reasons:
• System requirements change and user requirements must be modified.
• Articulation(to show / to express) of requirements is difficult.
• Heavy user involvement and motivation are difficult.
• The pattern of interaction between users and analysts in designing information requirements is complex.

## Slide 19: 2.2 Initial Investigation
Strategies used by the Users
Kitchen Sink Strategy
user throws everything into the requirement definition, overstatement of needs such as an overabundance of reports
This approach usually reflects the user’s lack of experience in the area
Smoking Strategy
It sets up a smoke screen by requesting several system features when only one or two are needed.
Requests have to be reduced to one that is realistic, manageable and achievable

## Slide 20: 2.2 Initial Investigation
Same Thing Strategy
• This strategy indicates the user’s laziness, lack of knowledge or both. • “Give me the same thing but in a better format through the computer” is a typical statement.
• The analyst has little chance of succeeding because only the user can fully discover the real needs and problems

## Slide 21: 2.3 Fact finding techniques
use
To learn the functions of the existing system, systems analyst needs to collect data related to the existing system.
Usually, the data related to organization, staff, documents used, formats used in the input and output processes is collected.
This information is obtained through interviews, group discussions, site visits, presentations, and questionnaires.

## Slide 22: 2.3 Fact finding techniques
Need for Fact Finding
Normally, each and every business house or any organization has its own rules and procedures to run and manage it.
When a system needs to be developed, the systems analyst needs to know the requirements of the system. Depending on these requirements, the system has to be developed.
various methods of fact finding :
Interviews
Group Discussions
Site Visits
Presentations
Questionnaires

## Slide 23: 2.3 Fact finding techniques
1.Interviews
Personal interview is recognized as most important fact finding technique, where the systems analyst gathers information from individual through face to face interaction.
Interviews are used to find the facts, verify facts, clarify facts, The interview is usually conducted by the systems analyst.
To conduct interview, the interviewer must have personality which helps him/her to be social with strangers or different types of people.
It has both advantages and disadvantages.

## Slide 24: Interviews
Advantages
• Interviews permit the systems analyst to get individual’s views and get the specific problem work wise and operation wise.
• Interviews allow the systems analyst to obtain a better clarity of the problem due to feedback from the interviewees.
• In the process of interviews, the interviewer has time and scope to motivate the interviewee to respond freely and openly.
• Interviews allow the systems analyst to understand the user requirements and to know the problems faced by the user with the current system.
• It is an effective technique to gather information about complex existing systems.

## Slide 25: Interviews
Disadvantages
• Interviews are very time consuming.
• Success of interviews, in most of the cases, depends on the systems analyst’s interpersonal relationship skills.
• Some times, interviews may be impractical due to the location of interviewees.

## Slide 26: Interviews
Types of Interviews There are two types of interviews:
• Structured
• Unstructured

## Slide 27: Fact finding techniques
2.Group Discussions
In this method, group of staff members are invited who are expected to be well versed in their own wings of the organization.
The analysts will have a discussion with the members for their views and responses to various queries posed by them.
In this process, individuals from different sections gather together and will discuss the problem. Ultimately, they come to an solution. In this process, the problems of all sections are taken care of most of the cases, solutions are found which are acceptable to everyone.

## Slide 28: 2.Group Discussions
Advantage:
But, the major advantage is that a mutually acceptable solution can be found.
Disadvantage:
The main disadvantage of this process is that it is very difficult to get all the concerned people together at a time.

## Slide 29: 3.Site visits
The engineers of the development organization visit the sites.
Usually, the systems analysts visit sites to get first hand information of the working system.
In this technique, systems analyst watches the activities of different staff members to learn about the system.
When there is confusion about the validity of data collected from other sources, the systems analyst uses the method of site visits. The main objective of site visit is to examine the existing system closely and record the activities of the system.

## Slide 30: site visits:
Advantages
The process of recording facts site visits is highly reliable.
Sometimes, site visits take place to clear doubts and check the validity of the data.
Site visit is inexpensive when compared to other fact finding techniques.
In this technique, systems analyst will be able to see the processes in the organization at first hand.
The systems analyst can easily understand the complex processes in the organization.

## Slide 31: Site visits
Disadvantages
People usually feel uncomfortable when being watched; they may unwillingly perform their work differently when being observed.
Due to interruptions in the task being observed, the information that is collected may be inaccurate.
Site visits are done during a specific period and during that period, complexities existing in the system may not be experienced.

## Slide 32: 4.Presentations
It is another way of finding the facts and collecting data. Presentation is the way by which the systems analyst gathers first hand knowledge of the project.
The customer makes a presentation of the existing system or about the organization. Participants in the meeting are representatives from the IT company and the client organization.
When a company needs to develop a software project, it may present its requirements for IOE (interest of expression) from the interested IT Company. In that case, the client presents his/her requirements.

## Slide 33: Presentations
Based on the requirements, the IT companies make prototype and show the demo of the prototype.
It is very difficult to obtain information in detail from a presentation. But, information available through presentation is sufficient to develop a prototype.

## Slide 34: 5. Questionnaires
Questionnaires are special purpose of documents that allow the analyst to collect information and opinion from respondents.//responsible person.
By using questionnaires, it is possible to collect responses or opinion from a large number of people. This is the only way to get response from a large audience.

## Slide 35: Questionnaires
Advantages
It is an inexpensive means of collecting the data from a large group of individuals.
It requires less skill and experience to administer questionnaires.
Proper formulation and interaction with respondents leads to unbiased response from the customers.
Customers can complete it at their convenience.
Responses can be tabulated and analyzed quickly

## Slide 36: Questionnaires
Disadvantages
Sometimes, the number of respondents is low.
There is no guarantee that the respondents will answer all the questions.
Sometimes, the individual may misunderstand the question. In that situation, the analyst may not get correct answer
There are two types of questionnaires:
• Free formed questionnaires are questionnaires where questions are mentioned along with blank spaces for response.
• Fixed formed questionnaires are questionnaires which consist of multiple choices and the respondent can select only from the choices provided.

## Slide 37: Types of questionnaires
There are two types of questionnaires:
Free formed :
- these questionnaires are questionnaires where questions are mentioned along with blank spaces for response.
2. Fixed formed:
- these questionnaires are questionnaires which consist of multiple choices and the respondent can select only from the choices provided.

## Slide 38: Questionnaires
The following are various types of Fixed format questions:
True / False or yes/no type questions.
Questions whose response will be one of the choices: strongly agree, agree, disagree..
Ranking type questions (ranking items in order of importance).
Multiple choice questions (select one response or all the relevant responses).

## Slide 39: 6.JAD-joint application development
It is a new technique developed by IBM which brings owners, users, analysts, designers, and builders to define and design the system using organized and intensive workshops. JAD trained analyst act as facilitator for workshop who has some specialized skills.
Advantages of JAD:
It saves time and cost by replacing months of traditional interviews and follow-up meetings.
It is useful in organizational culture which supports joint problem solving.
Fosters formal relationships among multiple levels of employees.
It can lead to development of design creatively.
It Allows rapid development and improves ownership of information system.

## Slide 40: 6.JAD-joint application development
Challenges faced in Joint Application Development :
1.Sometimes opinions within the team members may differ which make difficult to align goals and maintain focus.
2.On depending upon size of the project, in JAD people may have to spent significant amount of time.

## Slide 41: 2.4 Feasibility study
The objectives of a feasibility study are to find out if an information system project can be done (...is it possible?...is it justified?) and to suggest possible alternative solutions. 
A feasibility study should provide management with enough information to decide: - whether the project can be done - whether the final product will benefit its intended users - what are the alternatives among which a solution will be chosen (during subsequent phases) - is there a preferred alternative 
After a feasibility study, management makes a go/no go decision
The feasibility study is a management-oriented activity

## Slide 42: What to study?
Things to be studied during the feasibility study phase:
the present organizational system, including users, policies, functions, objectives.
problems with the present system (inconsistencies, inadequacies in functionality, performance.
objectives and other requirements for the new system (what needs to change?).
constraints, including nonfunctional requirements on the system (preliminary pass).
possible alternatives (the current system is always one of those).

## Slide 43: what to Conclude?
Things to conclude:
Feasibility of the project and the preferred alternative.(options /choices on problem solution)

## Slide 44: Feasibility study
In feasibility analysis , we have to study the following:
Technical feasibility
Operational feasibility
Economic feasibility
Schedule

## Slide 45: Technical feasibility
Technical feasibility is concerned with the availability of
hardware and software required for the development of the system
to see compatibility and maturity of the technology proposed to be used and to see the availability of the required technical manpower to develop the system.
To study in Technical feasibility:
Is the proposed technology or solution practical?
Do we currently possess the necessary technology?
Do we possess the necessary technical expertise, and is the schedule reasonable?
The technology for any defined solution is usually available; however, the question is whether that technology is mature enough to be easily applied to our problem.

## Slide 46: Technical feasibility
5) Some firms like to use state-of-the-art technology, but most firms prefer to use mature and proven technology.
6) A mature technology has a larger customer base for obtaining advice concerning problems and improvements.
7) Assuming that required technology is practical, is it available in the information systems shop?
8) If the technology is available, does it have the capacity to handle the solution. If the technology is not available, can it be acquired?

## Slide 47: Operational feasibility
Define the urgency of the problem and the acceptability of any solution.
If the system is developed, will it be used?
It Includes people oriented and social issues: internal issues, such as manpower problems, labour objections, manager resistance, organizational conflicts and policies.
External issues, including legal aspects and government regulations, also social acceptability of the new system.

## Slide 48: Operational feasibility
The PIECES Framework can help in identifying problems to be solved, and their urgency:
Performance -- Does current mode of operation provide adequate(enough) throughput and response time?
Information -- Does current mode provide end users and managers with timely , accurate and usefully formatted information?
Economy -- Does current mode of operation provide cost-effective information services to the business? Could there be a reduction in costs and/or an increase in benefits?
Control -- Does current mode of operation offers effective controls to protect against fraud and to guarantee accuracy and security of data and information?
Efficiency -- Does current mode of operation make maximum use of available resources, including people, time, flow of forms,...?
Services -- Does current mode of operation provide reliable service? Is it flexible and expandable?

## Slide 49: Operational feasibility
Acceptability of Potential Solutions :
How do end-users and managers feel about the problem (solution)?
It's not only important to evaluate whether a system can work but also evaluate whether a system will work.
A workable solution might fail because of end-user or management resistance.
- Does management support the project?
- How do the end-users feel about their role in the new system?
- What end-users or managers may resist or not use the system? People tend to resist change. Can this problem be overcome? If so, how?
- How will the working environment of the end-users change?
- Can end-users and management adapt to the change?

## Slide 50: economic feasibility
The system can be developed with the available funds of the organization and thus ensuring the economic justification.
The system is capable of generating financial gains for the organization, that is, the projected benefits of the proposed system outweigh the estimated costs.
It refers to the analysis of the cost-effectiveness of a project in order to determine whether the company should undertake the project on the basis of profitability or not.

## Slide 51: economic feasibility
• Economic feasibility involves/considers the incurred (result of actions)cost regarding some basic resources such as :
- Cost of system analyst time and also the time of system analysis team members
- Cost of full system study.
- Cost of employee time.
- The estimated cost of hardware and any sort of purchase
- The estimated cost of packaged software and software development team
- Cost required to conduct full software investigation (requirements analysis).
- Cost of formal and informal training OW5
- License fees and consulting expenses

## Slide 52: economic feasibility
The bottom line in many projects is economic feasibility.
As soon as specific requirements and solutions have been
identified, the analyst can weigh the costs and benefits of each
Alternative.
This is called a Cost-benefit analysis.
Cost-Benefit Analysis is a procedure for evaluating the desirability of a project by weighting benefits against costs.
- Results may be expressed in different ways, including
internal rate of return, net present value and benefit
cost ratio.

## Slide 53: CBA
Cost-benefit analysis (CBA) is a tool used to determine the worth of a project, programme or policy. It is used to assist in making judgments and appraising available options.
CBA is a quantitative analytical tool to aid decision-makers in the efficient allocation of resources.
It identifies and attempts to quantify the costs and benefits of a programme or activity and converts available data into manageable information.

## Slide 54: CBA –helps managers answer questions such as
• Does the proposal provide a net benefit to the
community as a whole?
• Should the proposed project, programme or
policy be undertaken?
• Should the project or programme be
continued?
• Which of various alternative projects or
programmes should be undertaken

## Slide 55: Cost benefit analysis
The purpose of a cost/benefit analysis is to answer questions such as:
Is the project justified (because benefits outweigh costs)?
Can the project be done, within given cost constraints?
What is the minimal cost to attain a certain system?
What is the preferred alternative, among candidate solutions?.
Examples of things to consider:
hardware/software selection .
how to convince management to develop the new system .
selection among alternative financing
arrangements(rent/lease/purchase)

## Slide 56: Cost benefit analysis
Difficulties
-- discovering and assessing benefits and costs; they can both be intangible, hidden and/or hard to estimate, it's also hard to rank multi-criteria alternative

## Slide 57: CBA-Types of Benefits
Examples of particular benefits: cost reductions, error reductions, increased throughput, increased flexibility of operation, improved operation, better (e.g., more accurate) and more timely Information
Benefits may be classified into one of the following categories:
- Monetary -- when values can be calculated
- Tangible (Quantified) -- when benefits can be quantified, but values can't be calculated
Intangible -- when neither of the above applies
How to identify benefits?
By organizational level (operational, lower/middle/higher management) or by department (production, purchasing, sales,...

## Slide 58: WHY UNDERTAKE A COST-BENEFIT ANALYSIS?
• CBA facilitates meaningful comparisons
• CBA is conducive to good programme management
• CBA and distributional impact - implicitly estimates
the size of gains and losses for affected individuals and
groups.

## Slide 59: Key steps IN CBA :
Determine scope and objectives
Identify the constraints
List feasible alternatives
Specify costs and benefits
Quantify costs and benefits
Discount future stream of benefits & costs to calculate NPV
Sensitivity test for uncertainty

## Slide 60: Types of cost
1. Project-related costs :
Development and purchasing costs: who builds the system (internally or contracted out)? software used (buy or build)?hardware (what to buy, buy/lease)? facilities (site, communications, power,...)
Installation and conversion costs: installing the system, training of personnel, file conversion

## Slide 61: Types of cost
2.Operational costs :
Maintenance: hardware (maintenance, lease, materials,...), software (maintenance fees and contracts), facilities.

## Slide 62: ASSIGNMENT : 2
Write a short note on dimensions of planning &it’s principles .
Explain in detail about initial investigation .
Write all the fact finding techniques.
What is feasibility study ? Write types.
What is cost-benefit analysis(cba) ? Explain briefly.